## Slide 1: South Carson Complete Streets Project Regional Transportation Commission March 13, 2019

## Slide 2
Project status update
30% RTC comment resolution
Review updated illustrative drawings
Project schedule update
Communication tools
Presentation Outline
Project Limits

## Slide 3
Public meeting on 12/11
30% update to RACC (12/3) and BOS (12/20)
Meeting with Historical Resources Commission on 1/10
Design progression from 30% to 60%
Carson Proud website updates, including illustrative plans and flyover video
Project Status Update

## Slide 4
Deceleration lanes/turn pockets:
  Adding northbound right turn pocket at Koontz
  Lengthening northbound right turn pocket at 5th
  Extending southbound left turn at Eagle Station
  Extending northbound left at Clearview
Utilization of low plants for sight distance, safety, business visibility
  Yes, incorporated into design
Stop signs at driveways?
  The driver of a vehicle about to enter or cross a highway from a private way shall yield the right-of-way to all vehicles approaching on such highway. (NRS 484B.260)
30% RTC Comment Resolution

## Slide 5
Northbound sweeping right at Stewart roundabout encourages high speeds
  Decreased radius on NB right to Stewart
Concerns about ending multi-use path mid-block
  Addressed in 60% design- extends to Stewart
  Refined transition for cyclists from multi-use path to lane at Stewart roundabout
People don't drive roundabouts well at first
  Developing roundabout educational video and other educational material
30% RTC Comment Resolution

## Slide 6: 60% Design Exhibit

## Slide 7: 60% Design Exhibit

## Slide 8: 60% Design Exhibit

## Slide 9: 60% Design Exhibit

## Slide 10: 60% Design Exhibit

## Slide 11: 60% Design Exhibit

## Slide 12: 60% Design Exhibit

## Slide 13: 60% Design Exhibit

## Slide 14: 60% Design Exhibit

## Slide 15: 60% Design Exhibit

## Slide 16: 60% Design Exhibit

## Slide 17: Design Exhibit- Roundabout
20% Design
(Dec. 2018)
10% Design
(Nov. 2018)

## Slide 18: Design Exhibit- Roundabout
Future Curry Connection
30% Design
(Feb. 2018)

## Slide 19: 60% Design Exhibit

## Slide 20: 60% Design Exhibit

## Slide 21: 60% Design Exhibit

## Slide 22: Schedule
Design milestones:
  May/June 2019- 90% design
  July/August 2019- Final design
Public meetings and workshops:
  April 12, 2019- Project workshop at BRIC
Board and committee updates (RACC, RTC, BOS):
  April 2019- 60% design update
  June/July 2019- 90% design update
Construction
  Start mobilizing end of 2019, construction early 2020
  9 to 12 month construction duration

## Slide 23: Project Communication Tools
CarsonProud.com
Text subscription service
Social media
Tom Grundy, Project Manager tgrundy@carson.org
775-283-7081

## Slide 24: South Carson Complete Streets Project